REQUEST FOR PROPOSALS

FOR

TRANSPORTATION PLANNING SERVICES

The Bismarck-Mandan Metropolitan Planning Organization (MPO) requests proposals from qualified consultants for the following project:

Bismarck Curb Management Study

Qualifications-based selection criteria will be used to analyze technical proposals and interviews from responding consultants. The MPO reserves the right to reject any or all proposals. This project has a not to exceed budget of $150,000.

Interested firms should contact Stephen Larson, Transportation Planner, at the Bismarck-Mandan MPO, 221 N 5th Street P.O. Box 5503, Bismarck ND 58501. Contact can also be made via phone 701.355.1848 or by email: slarson@bismarcknd.gov.

All proposals received by 4:00 PM (Central Time) on Friday, June 12, 2026, will be given consideration for an interview. The Bismarck-Mandan MPO reserves the right to limit the interviews to a maximum of five (5) firms whose proposals most clearly meet the RFP requirements. Firms will be notified in writing or by phone of shortlist results. Successful candidates will receive date, time, and location information for the interviews.

It is the responsibility of the consultant to ensure all required elements of the proposal are submitted.  Proposals missing required elements will be rejected and consultants will be denied interviews.

Respondents must submit one (1) electronic copy of the proposal. The full length of the proposal shall be no more than eight (8) pages. Appendix material, table of contents, and the cover page will not count toward the eight (8) page limit. Submittals must be received no later than 4:00 PM (Central Time), Friday, June 12, 2026, and may be emailed to:

slarson@bismarcknd.gov

Once submitted, the proposals become the property of the MPO. Proprietary information must be clearly noted in the proposal, or it will be subject to open records laws.

REQUEST FOR PROPOSALS

TO PERFORM PLANNING SERVICES FOR:

Bismarck Curb Management Study

BISMARCK-MANDAN METROPOLITAN PLANNING ORGANIZATION

Stephen Larson

Transportation Planner

PROPOSALS MUST BE DELIVERED TO

BISMARCK-MANDAN MPO

BY 4:00 P.M. Central Time, Friday, June 12, 2026

Contents

I. PURPOSE OF THE REQUEST	4

II. OBJECTIVE	4

III. GENERAL INSTRUCTIONS	4

IV. CONTENT OF PROPOSALS	5

V. ADDITIONAL REQUIREMENTS AND MISCELLANEOUS INFORMATION	6

VI. EVALUATION CRITERIA AND PROCESS	7

VII. REGIONAL CONTEXT AND EXISTING CONDITIONS	8

XIII. STUDY AREA	8

IX. SCOPE OF WORK	9

X. REVIEW AND COMPLETION PROCESS	10

XI. PUBLIC INVOLVEMENT PLAN	11

XII. INFORMATION AVAILABLE TO THE CONSULTANT	12

Appendix A: Proposed Sub-Consultant Request Form

Appendix B: Consultant Self Certification of Government-Wide Debarment and Suspension (Nonprocurement) Form

Appendix C: Certification and Restriction on Lobbying Form

Appendix D: Federal, State and Local Clauses

# I. PURPOSE OF THE REQUEST

The purpose of this Request for Proposals (RFP) is to provide interested consulting firms with enough information about the professional services desired by the Bismarck-Mandan Metropolitan Planning Organization (MPO) for the following project:

Bismarck Curb Management Study

The MPO is requesting the services of a transportation engineering/planning firm to conduct a study to evaluate areas with curb space challenges in Bismarck to examine existing and projected demand and provide alternatives for addressing curb space utilization challenges. The Study will be conducted in cooperation with the City of Bismarck, the North Dakota Department of Transportation (NDDOT), the Federal Highway Administration (FHWA), and the Federal Transit Administration (FTA).

# II. OBJECTIVE

The urban curb is a limited resource, used for purposes as varied as bus stops, bike lanes, commercial loading and delivery, dining, passenger pickup and drop-off, parking, and turn lanes. Curb management is about allocating space efficiently and safely among those many uses (NACTO, Curb Management). Most public streets in Bismarck include roughly eight feet of roadway pavement width adjacent to the curbs that is dedicated for public use but not strictly necessary for mobility purposes. The Bismarck Curb Management Study will provide recommendations for optimizing the benefit of this important public resource, especially in high-activity areas of the City where demands on this space may exceed the available supply. The study will focus on the following:

- Updating or creating an inventory on GIS of available curb space within the study area, along with potential constraints such as spacing from intersections, driveways, hydrants, etc.

- Evaluating various potential uses for this space, including but not limited to, on-street parking, passenger loading zones, commercial loading zones, transit access, micro-mobility (scooter/bike share), and placemaking (e.g. outdoor dining).

- Evaluate options for demand management of curb space, such as parking time limitations, residential parking permits, commercial loading zones, public transportation use (such as a downtown circulator route or microtransit options), shared parking agreements, pedestrian and bicycle improvements, and the management or redevelopment of obsolete or underutilized lots.

- Estimate present and future demands on curb space utilization.

- Provide recommendations regarding the appropriate use and management of each identified curb space in the study area, based on present and future demand estimations.

- Provide overall recommendations regarding management technologies, enforcement, and signage.

# III. GENERAL INSTRUCTIONS

- Any questions or comments regarding this proposal should be submitted to: Stephen Larson Bismarck-Mandan MPO 221 N 5th Street P.O. Box 5503 Bismarck, ND 58506-5503 Phone: 701.355.1848 E-Mail: slarson@bismarcknd.gov

- Proposals shall be submitted to: Stephen Larson slarson@bismarcknd.gov

- All Proposals must be clearly identified with the following: - NAME OF THE SUBMITTING FIRM - ‘Proposal for: Bismarck Curb Management Study

- The MPO will only consider proposals received prior to 4:00 PM Central Standard Time on Friday, June 12, 2026. One (1) electronic copy must be received by the deadline. Electronic copies may be emailed to slarson@bismarcknd.gov. Proposals received after the 4:00 PM deadline will be considered unresponsive and will not be considered for an interview. The MPO reserves the right to reject any or all proposals.

- Proposal Cut Down: The Selection Committee intends to interview between three (3) and five (5) consultants, depending on the number and quality of proposals received. The strength of the written proposals will be the basis for awarding an interview. Consultants will be notified of their interview status by phone or email June 15-17, 2026.

- Selection Committee: The Selection Committee will consist of a panel of up to six (6) people; five (5) voters and one (1) moderator. The MPO Project Manager will moderate the interviews. In the case of a first ranked tie, the moderator’s ranking will provide the tie-breaking score.

- Interviews: Consultants will be evaluated on both written proposals and interviews. Interviews may be conducted in-person, remotely, or using a hybrid combination of both options at the discretion of the candidate. Ranking is based on the criteria listed in Section V: Evaluation Criteria and Process. Interviews are planned to be held June 29-July 2, 2026. Consultants will be given forty-five (45) minutes to present their proposals and entertain questions. The consultant will be responsible for managing their interview and allowing time for questions. The MPO project manager will provide a TEAMs link for the interview to allow for screen sharing.

- Selection and Approvals: Selection will be based on the interview committee’s recommendation. All interviewees will be notified of the selection results in writing. Approval of the top ranked firm will be requested of the MPO’s TAC and Policy Board on July 20 and 21, 2026, respectively.

- Contract Negotiations: Contract negotiations will begin immediately after Policy Board approval. Consultant will be required to prepare a scope of work and final fee schedule which will be included in the MPO’s template contract as Exhibit A. Draft contracts are reviewed by MPO Staff, its partners and legal counsel. Upon successful negotiations, the MPO intends to execute the contract upon staff authority (Disclaimer: This contract will be subject to a financial assistance contract between the state of North Dakota and the USDOT). Successful final negotiations shall include: - Prime Consultant scope of work and final fee schedule not exceeding $150,000 (programmed in 2026 to spend up to $73,000 and in 2027 to spend remaining balance of $77,000). - Scope of work and fee schedule for ALL Subconsultants - Prime Consultant Certificate of Liability Insurance - Prime Consultant Indirect Cost Form (blank form provided by MPO) - SFN 60233: Prime Consultant Request to Sublet Form (blank form provided by MPO) - Up-to-date SF330 Form for NDDOT, if needed (see Section III: Content of Proposals)

# IV. CONTENT OF PROPOSALS

Length of Proposals:

The main body of the proposal shall be no more than eight (8) pages and pages shall be numbered. The cover page, table of contents, and appendix will not count toward the proposal page limit of eight (8) pages.

Required Elements for Proposal:

The consultants are requested to be as brief and concise as possible. The main body of the proposal shall address the following major sections:

- Description of firm

- Organizational chart showing project team and general activities

- Table of key individuals’ time-available for project/study

- Understanding of project and proposed work approach

- Brief examples of past, pertinent work projects

Required Elements for Appendix:

The consultant’s appendix must include the following unless noted as ‘optional’. The items included in the appendix will not count toward the eight (8) page limit and may take as many pages as needed.

- Proposed Project Schedule: Proposed schedules may begin as early as August 17, 2026 and should detail all activities necessary to complete the study. Activities may include but are not limited to:

- Contract Negotiations

- Monthly updates (via Zoom or in person) to MPO TAC and Policy Board

- Data Acquisition (provided, as available, by the MPO, NDDOT, and local jurisdictions)

- Consultant led in-field collection (if needed, should be prioritized before snowfall)

- Steering Committee Meetings/Activities

- Documents/Tech Memos for Study Milestones

- Stakeholder Interviews

- Public Input Meetings

- Public Outreach Activities (webpage, meetings, social media, news releases, etc.)

- Draft Report Development

- Draft Report Review by Steering Committee, MPO, NDDOT, FHWA, and/or FTA (required before presentation to Bismarck City Commission and MPO Boards)

- Final Presentations to the Bismarck City Commission and the MPO TAC and Policy Board

- Quality Control/Quality Assurance (QC/QA) program: Detail the program that will be used on the project. This (QC/QA) program must identify the team members, their responsibilities, and stages of development at which each is to be responsible.

- Required Qualification Based Selection (QBS) Documents:

  - Signed Proposed Sub-Consultant Request Form if applicable (Appendix A)

  - Signed Consultant Self Certification of Government-Wide Debarment and Suspension (Nonprocurement) Form (Appendix B)

  - Signed and Notarized Certification and Restriction on Lobbying Form (Appendix C)

- Resumes or list of Personnel: Detail who will be assigned to work on the project (including titles, education, and/or work experience).

- Optional: The Federal Standard Form 330, “Architect-Engineer Qualifications”, is an NDDOT requirement, and proves the consultant is pre-qualified to provide architectural, engineering, and/or planning services. Consultants will not be penalized if the SF 330 is omitted in their proposal, but the MPO will verify a current version is on file with NDDOT after the consultant is selected for contract negotiations. Architect and Engineering firms must have an active SF 330 on file with NDDOT before the contract can be signed. See https://www.gsa.gov/system/files/2024-08/SF330-21a.pdf for a link to the SF 330. All SF 330 forms provided to the MPO will be kept on file by the MPO and forwarded to NDDOT.

Disclosure of Proposal Ownership:

At the conclusion of the selection process, the contents of all proposals will be subject to the City of Bismarck’s Open Records Policy, based on N.D.C.C 44-04 requirements, and may be open to inspection by interested parties. Any information included in the proposal that the proposing party believes to be a trade secret or proprietary information must be clearly identified in the proposal.  Any identified information documented as such and protected by law may be exempt from disclosure.

# V. ADDITIONAL REQUIREMENTS AND MISCELLANEOUS INFORMATION

State, Federal and Local Contract Requirements:

The City of Bismarck as the MPO’s Host Agency, the NDDOT, and FHWA require that specific clauses accompany federally funded projects executed by the MPO. Consultants should be prepared to abide by the necessary clauses which are included verbatim and unaltered in all potential MPO contracts. The clauses can be reviewed in Appendix D: State, Federal and Local Clauses.

Ownership of Work Product:

One additional clause not included in Appendix D but required due to the use of Federal Funds, is the “Ownership of Work Product” clause. Consultants and sub-consultants should be prepared to abide by the following:

Ownership of Work Product: All work products and copyrights of the contract, which result from the contract, are the exclusive property of Bismarck-Mandan Metropolitan Planning Organization (BMMPO) and North Dakota Department of Transportation (NDDOT), with an unlimited license for use by the federal government and its assignees without charge.

General Information:

Bismarck-Mandan MPO reserves the right to enter into a supplementary agreement to have the selected firm perform any additional work not currently assigned.

If the contract is terminated prior to completion of the final report, all work completed, which has been compensated for, shall become the property of the Bismarck-Mandan MPO and NDDOT, as per the ‘Ownership of Work Product’ Clause.

The final report will be submitted using the following formats and standards, if applicable:

- MS Word/ MS Excel/MS Powerpoint

- Adobe Acrobat (Standard or Compatible)

- NDDOT Data Collection Codes and Procedures

- NDDOT and/or City, as applicable, Drafting Standards

- NDDOT Design Manual

- ArcGIS Online

- GIS Data

# VI. EVALUATION CRITERIA AND PROCESS

The selection process will be completed in accordance with Bismarck-Mandan MPO policies. Written proposals shall address the firm’s ability to perform the necessary services in the allotted time with qualified personnel. Selection will be based on an array of measures chosen from the following criteria:

- Recent, current, and projected workloads

- Ability of professional personnel (staff experience and technical capabilities)

- Related experience on similar projects

- Location

- Project understanding, issues and approach

- Past Performance

- Willingness to meet time and budget requirements

- Recent and current work for the agency

- Project schedule

The final selection will be based on written proposals along with interviews. All firms not selected will be notified in writing.

A final scope of work will be developed and cost will be negotiated with the successful firm. An agreement will be executed with a single firm. If unable to arrive at a mutual agreement with the top ranked firm, the MPO retains the right to move on to negotiations with the second (then third, etc.) ranked firm. Approved sub-agreements for minor portions of the work will be permitted.

# VII. REGIONAL CONTEXT AND EXISTING CONDITIONS

Bismarck-Mandan MPO Region:

The Bismarck-Mandan MPO consists of the cities of Mandan, Bismarck, and Lincoln, and the metropolitan portions of Burleigh and Morton counties. The MPO has a performance-based planning process that supports metropolitan community development and federal, state, and local transportation goals. These plans and programs are intended to lead to the development of an integrated, multi-modal metropolitan transportation system that facilitates the safe, efficient, and economic movement of people and goods.

The MPO planning area is roughly 394 square miles. It is bisected from north to south by the Missouri River and is generally comprised of rolling topography throughout. Within the MPO area, the City of Bismarck is made up of around 33,100 households and an approximate population of 75,500 (Source: 2020-2024 5-year American Community Survey).  Energy development in western North Dakota from 2011-2015 contributed to a period of heightened growth for the MPO planning area, however, historic growth trends have traditionally hovered within a 1% to 1.5% annual rate of population growth. Currently, the adopted medium growth projection for the MPO area is a continuation of past trends, or a 1.1% annual growth rate for the period between 2025 and 2050.

While steady growth is generally perceived as positive, there are some concerns of particular interest, specifically: the impact of growth on public service costs, the continued ability of the MPO region to grow in an efficient manner, and the ability to maintain the high quality of life enjoyed by residents of the communities. Consistent rates of growth strain many aspects of the region’s transportation infrastructure. Topography, man-made barriers, and historical development patterns have contributed to challenges regarding roadway connectivity, specifically north-south movements in Bismarck and east-west movements in Mandan. The growth has, at times, strained municipal services, schools, and transportation.

Local Existing Conditions:

Like the overall MPO region, the City of Bismarck is experiencing steady growth. It has also experienced a revitalization of its downtown core, in part due to the Renaissance Zone program, and in part due to the continued expansion of its two major hospitals. Enrollment in city schools and universities is increasing, and the state capitol complex continues to see extensive use. Development is increasingly progressing to the north, but many residents travel to and through the downtown core to access essential services and to conduct business and recreation. These and other factors (such as North Dakota’s prohibition of on-street parking meters) contribute to the existence of areas of constrained parking and curb management concerns within the community.

In downtown Bismarck, the City owns 4 parking structures and 2 surface lots (approximately 1,786 spaces) that are managed by the Bismarck Parking Authority. Additionally, per the Bismarck 2018 On-Street Parking Inventory, there are approximately 2,961 on-street parking spaces within the downtown area. Approximately 33% of the on-street spaces are occupied, on average, and no places within downtown have a significant loss of level of service due to insufficient parking, per the 2018 Inventory.

Managing curb space utilization, parking constraints, policies, and enforcement is important as the City completes its update to the Land Development Code (LDC), expected to be in force in the autumn of 2026. The LDC will reduce off-street parking requirements for a variety of development types and otherwise modernize zoning and development in Bismarck. This provides a number of opportunities and challenges for the City. The anticipated construction of parking facilities (in conjunction with the potential Sanford Heart Hospital) in the downtown area is also noteworthy for this Study.

# XIII. STUDY AREA

The study area includes all of downtown Bismarck (from Avenue B to Kirkwood Mall, and from Washington Street to South 12th Street). The consultant will also assist the MPO and the City of Bismarck in defining any additional high-activity areas within city limits that may need to be studied, such as Bismarck High School, Bismarck State College, Legacy High School, and/or local sporting event locations.

PRIMARY STUDY AREA

# IX. SCOPE OF WORK

The selected consultant will study existing and projected parking demands on curb space utilization within the study area(s), based on:

- No less than three observations of existing curb utilization in the study area(s), taken during different times of the week based on peak activity.

- Previous studies of curb utilization in the study area(s), including the 2018 On-Street Parking Inventory Survey conducted by the City of Bismarck.

- Existing land uses in the study area(s) and how they may generate demands.

- A projection of land uses in the study area(s), considering density allowances and parking requirements within the Bismarck Land Development Code and the Comprehensive Plan.

- Interviews with operations of major activity generators, including but not limited to, hospitals, schools, and event planners.

- The effects of shifts in travel modes between driving, carpooling, transit, walking, and cycling.

Parking policies contained within existing local and state statutes, and especially the updated Bismarck Land Development Code, should be examined. The consultant will identify a list of peer communities to evaluate, with a focus on locations that have reduced off-street parking mandates (and have addressed accompanying challenges). The adequacy of existing regulations, signage, and enforcement should be reviewed, with an emphasis on existing time and day limitations, ‘No Parking’ signs, and on-street ADA/handicapped parking spots.

Existing conditions, future forecasting, and public involvement will be utilized to evaluate curb management opportunities and challenges in the study area(s). A creative, multimodal range of alternatives will ultimately be produced, with appropriate prioritization based on the data and on public, Steering Committee, and MPO feedback. Alternatives should be organized into short, medium, and long-term actions, with benefits, feasibility, costs, funding sources, and trade-offs provided.

Project Management

This task involves activities required to manage the project including staff, equipment, and documentation. It also includes the preparation of progress reports, documenting travel and expense receipts, and preparing and submitting invoices in a timely manner (monthly). This task includes monthly progress reports to the MPO, TAC, and Policy Board.

Monthly TAC and Policy Board Meetings:

The consultant will provide monthly updates (i.e. progress reports) to the MPO TAC and Policy Boards. Updates will be conducted verbally (if desired by the project manager) and with written memorandums briefly updating board members on the status of the project.

Steering Committee:

The MPO project manager will assist the consultant in developing a Steering Committee for the study. The Committee may include but are not limited to the following agency and/or organizational representatives:

- City Planners

- City Engineers

- City Law Enforcement

- Bis-Man Transit Staff

- Bismarck-Mandan Chamber EDC

- Bismarck Public Schools

- Bismarck Downtowners

- NDDOT Local Government Division

- NDDOT Bismarck District

- FHWA

- FTA

The consultant shall meet with the Steering Committee periodically and as necessary during the study process to review data and recommendations. The consultant shall provide progress/technical memorandums at key points throughout the study process. Enough copies shall be provided for distribution to the Steering Committee.

Data Collection:

The consultant shall identify the data collection needed to support the Scope of Work. The consultant shall also identify times and methods in which the data will be collected. The MPO and its jurisdictions will provide datasets as available.  Any additional data collection needed to complete technical analysis will be the responsibility of the consultant.

Draft and Final Report

The consultant is responsible for providing the draft report and appendices in electronic format for review. Creative options for formatting will be considered, if they increase the usefulness of the Study. The consultant shall provide up to four (4) paper copies of the final report as well as an electronic format. All graphics of preliminary and final alternatives within the report shall be easy to read, meet accessibility standards, and be easy to reproduce. Summaries and technical analysis of important meetings shall be included in the appendix of the report. Comments received from public meetings and public comment opportunities shall be addressed and included in summarized form within the appendix of the final report. All deliverables, including PDFs, web pages, interactive features, and multimedia content, shall conform to WCAG 2.1 Level AA success criteria, available here: https://www.w3.org/TR/WCAG21/. Documents will require an accessibility check report from a tool such as PAC 2026, Adobe Acrobat's built-in checker, or similar.

# X. REVIEW AND COMPLETION PROCESS

- Draft Development and Review:

A draft report shall be produced after all recommendations have been developed and reviewed by the Steering Committee. Electronic copies of the draft report shall be provided for the Steering Committee, the MPO project manager, NDDOT, FHWA and FTA for their review and comment. All comments from the MPO, NDDOT, FHWA, and FTA shall be addressed to the respective entity’s satisfaction prior to development of the final draft report and final presentations.

- Final Presentations/ Completion:

The draft report shall be advertised and made available to the public for a minimum of fifteen (15) days before the final presentations. All comments received from public meetings and public comment opportunities shall be addressed, summarized, and included in the appendix of the draft final report.

The consultant will be requested to make a presentation to the Bismarck Board of City Commissioners, the MPO Technical Advisory Committee and the MPO Policy Board for review and acceptance/approval of the draft final report. Approval of the draft final report by the MPO Policy Board, and subsequent distribution of study deliverables, will mark the completion of the study.

- Deliverables:

The final report shall be produced after all comments on the draft report are addressed, final presentations are complete, and the report has been approved by the MPO TAC and Policy Board and shall be delivered as one (1) electronic version. All final products are to be delivered to the MPO project manager for dissemination to the appropriate City and MPO staff, TAC and Policy Board Members, and oversight entities.

- Schedule for Contract Development and Final Project Deadline:

RFP Submittal Deadline				June 12, 2026

Notification for Interviews				June 15-17, 2026

Interviews						July 6-10, 2026

Notification of Ranking				July 13-15, 2026

Consultant Approval(s)				July 20-21, 2026

Formal Notification of Firms				July 22, 2026

Negotiation of Work Fee and Scope of Work                     July 23-August 14, 2026

Notice to Proceed					August 17, 2026 (Approx.)

Draft Report Public Comment/Review Period		April-May 2027

Final Project Report & Presentations			May-June 2027

Project Completion					June 30, 2027

# XI. PUBLIC INVOLVEMENT PLAN

It is imperative that residents, businesses, and stakeholders be involved in the development of the study. Direct effort shall be made to obtain meaningful input and broad-based support from disadvantaged or underserved populations and from the community at large. Consultants shall prepare a Public Involvement Plan that is consistent with the MPO Public Participation Plan and complies with Title VI of the Civil Rights Act of 1964. The following are the minimum public involvement activities the consultant should include:

- The study will have two (2) public involvement opportunities for the general public, including residents, businesses, and stakeholders. Each public involvement opportunity will consist of one (1) meeting in Bismarck. Public involvement opportunities may be in-person, online, or hybrid. Meetings should inform the community of the study’s purpose, extents, and progress; present existing conditions and alternatives; and engage the public to provide input.  All input and attendance from the public meetings shall be recorded and addressed in the final document.

- Consultants should also reach out to the community at large, as well as to interested or affected community members using novel means to inform the public and gather their opinions. Suggested ideas could include, but are not limited to, flyers; paper, telephone, or electronic surveys; booths or other presence at appropriate community events; updates in City bulletins; radio or television PSAs; coordination with local public or commercial media outlets; or presentation to advocacy/community/business groups.

- A website for the project that will be interesting, provide up-to-date information, and be ADA compliant and easy to use by the public. The consultant is encouraged to include recorded versions of public presentations and a map-based interface (interactive map) to provide additional opportunity for public comments.

- The MPO requests that a member of the consultant team develops graphics for social media and other online engagement formats to enhance the public involvement process and encourage the public’s participation. These graphics and engagement tools, once designed, are to be shared with the MPO for dissemination to appropriate parties for posting.

- Three (3) final presentation meetings, with potential for each to be a public hearing.  One meeting with each entity below. Final Presentations may be given in-person or remotely.

- Bismarck Board of City Commissioners

- MPO Technical Advisory Committee

- MPO Policy Board

Other Engagement Notes:

Public meetings and final presentations will be advertised in the local newspaper(s). Consultants are responsible for preparing newspaper advertisements for public meetings and final presentations. The MPO reviews the ads, provides necessary modifications to language and formatting, and coordinates printing with the local newspaper(s). BMMPO is responsible for the cost of the print newspaper advertisements.

# XII. INFORMATION AVAILABLE TO THE CONSULTANT

The following resources/data/information is available for the study from the Bismarck-Mandan MPO and its partners (* denotes studies of note for this effort):

Available for Download:

- 2023 Transit Development Plan*

- On-Street Parking Inventory and Occupancy Survey (City of Bismarck)* – 2018 (The City of Bismarck can provide the GIS data)

- 2026-2029 Transportation Improvement Program

- Arrive 2050 (2025-2050 MTP) *

- MPO Monitoring Report (2025)*

- Safe Routes to Services/Complete Streets Study*

- Bismarck Together 2045 Comprehensive Plan*

- Bismarck-Mandan Bicycle and Pedestrian Plan*

- Bismarck-Mandan School Safety Crossing Study

- Downtown Bismarck Subarea Study*

- Downtown Bismarck Parking Study* – 2008

- East Main Avenue Corridor Study

- MPO Title VI/Non-Discrimination Plan

- MPO Public Participation Plan

- MPO Traffic Count Data (Provided through NDDOT)

- NDDOT Traffic Operations Manual – 2024

- Travel Demand Model Review and Socio-Economic Projections Final Report – 2024

Appendix A

# PROPOSED SUB-CONSULTANT REQUEST

North Dakota Department of Transportation, Environmental and Transportation Services

SFN 60232 (09-2012)

Sub-Consultant firms that have been contacted and agree to be listed on a Prime Consultants Project Proposal for work with NDDOT must submit original form and one copy to be attached to the Prime Consultants Proposal. This form is used for informational purposes only.

| NDDOT Project Number |  | NDDOT Project Control Number (PCN) |  | Prime Consultant Company Name |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Company Name |  | Owner |  |  |  |  |
| Address |  | City |  |  | State | ZIP Code |
| Company Telephone Number | Fax Number |  | E-Mail Address |  |  |  |

Appraisals Architecture Bridge Inspection

Construction Engineering

Cultural Resources

Environmental Geotechnical Materials Testing Partnering Facilitation

Photogrammetry

Planning

Public Involvement Roadway Design Soil Contamination Steel Fabrication

Structural Design Survey

Traffic operations

Wetlands Delineation Other

Type of Work to be Subcontracted

The undersigned declares that all statements listed above are true.

Firm Name

Print Name

Title

Signature

Date

Is Firm Currently NDDOT Certified as a DBE? Yes No

Appendix B

GOVERNMENT-WIDE DEBARMENT AND SUSPENSION (NONPROCUREMENT)

Instructions for Certification: By signing and submitting this bid or proposal, the prospective lower tier participant is providing the signed certification set out below.

- It will comply and facilitate compliance with U.S. DOT regulations, “Nonprocurement Suspension and Debarment,” 2 CFR part 1200, which adopts and supplements the U.S. Office of Management and Budget (U.S. OMB) “Guidelines to Agencies on Governmentwide Debarment and Suspension (Nonprocurement),” 2 CFR part 180,

- To the best of its knowledge and belief, that its Principals and Subrecipients at the first tier:

  - Are eligible to participate in covered transactions of any Federal department or agency and are not presently:

    - Debarred

    - Suspended

    - Proposed for debarment

    - Declared ineligible

    - Voluntarily excluded

    - Disqualified

  - Its management has not within a three-year period preceding its latest application or proposal been convicted of or had a civil judgment rendered against any of them for:

    - Commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State, or local) transaction, or contract under a public transaction,

    - Violation of any Federal or State antitrust statute, or

    - Proposed for debarment commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making any false statement, or receiving stolen property

  - It is not presently indicted for, or otherwise criminally or civilly charged by a governmental entity (Federal, State, or local) with commission of any of the offenses listed in the preceding subsection 2.b of this Certification,

  - It has not had one or more public transactions (Federal, State, or local) terminated for cause or default within a three-year period preceding this Certification,

  - If, at a later time, it receives any information that contradicts the statements of subsections 2.a – 2.d above, it will promptly provide that information to FTA,

  - It will treat each lower tier contract or lower tier subcontract under its Project as a covered lower tier contract for purposes of 2 CFR part 1200 and 2 CFR part 180 if it:

    - Equals or exceeds $25,000,

    - Is for audit services, or

    - Requires the consent of a Federal official, and

  - It will require that each covered lower tier contractor and subcontractor:

    - Comply and facilitate compliance with the Federal requirements of 2 CFR parts 180 and 1200, and

    - Assure that each lower tier participant in its Project is not presently declared by any Federal department or agency to be:

      - Debarred from participation in its federally funded Project,

      - Suspended from participation in its federally funded Project,

      - Proposed for debarment from participation in its federally funded Project,

      - Declared ineligible to participate in its federally funded Project,

      - Voluntarily excluded from participation in its federally funded Project, or

      - Disqualified from participation in its federally funded Project, and

- It will provide a written explanation as indicated on a page attached in FTA’s TrAMS-Web or the Signature Page if it or any of its principals, including any of its first tier Subrecipients or its Third Party Participants at a lower tier, is unable to certify compliance with the preceding statements in this Certification Group.

Certification

Date 	/ 	/

Contractor

Signature of Authorized Official

Name and Title of Contractor's Authorized Official

Appendix C

Federal Certifications

CERTIFICATION AND RESTRICTIONS ON LOBBYING

I, 	, hereby certify (Name and title of official) On behalf of 	that: (Name of Bidder/Company Name)

No federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, and officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any federal contract, the making of any federal grant, the making of any federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment, or modification of any federal contract, grant, loan, or cooperative agreement.

If any funds other than federal appropriated funds have been paid or will be paid to any person influencing or attempting to influence an officer or employee of any agency, a Member of Congress, and officer or employee of Congress, or an employee of a Member of Congress in connection with the federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit Standard Form - LLL, "Disclosure Form to Report Lobbying," in accordance with its instructions.

The undersigned shall require that the language of this certification be included in the award documents for all sub-awards at all tiers (including sub-contracts, sub-grants and contracts under grants, loans, and cooperative agreements) and that all sub-recipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into. Submission of this certification is a prerequisite for making or entering into this transaction imposed by 31 U.S.C. $ 1352 (as amended by the Lobbying Disclosure Act of 1995). Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than

$100,000 for each such failure.

The undersigned certifies or affirms the truthfulness and accuracy of the contents of the statements submitted on or with this certification and understands that the provisions of 31 U.S.C. Section 3801, et seq., are applicable thereto.

/	/

Name of Bidder/Company Name Type or print name

Signature of Authorized representative 	Date Signature of notary and SEAL

Appendix D

# State, Federal and Local Clauses

State Clauses

During the performance of this contract, the Contractor, for itself, its assignees, and successors in interest (hereinafter referred to as the Contractor) agrees as follows:

- Compliance with Regulations: The Contractor (hereinafter includes consultants) will comply with the Acts and the Regulations relative to Non-discrimination in Federally-assisted programs of the U.S. Department of Transportation, the Federal Highway Administration, as they may be amended from time to time, which are herein incorporated by reference and made a part of this contract.

- Non-discrimination: The Contractor, with regard to the work performed by it during the contract, will not discriminate on the grounds of race, color, or national origin in the selection and retention of subcontractors, including procurements of materials and leases of equipment. The Contractor will not participate directly or indirectly in the discrimination prohibited by the Acts and the Regulations, including employment practices when the contract covers any activity, project, or program set forth in Appendix B of 49 CFR Part 21.

- Solicitations for Subcontracts, Including Procurements of Materials and Equipment: In all solicitations, either by competitive bidding, or negotiation made by the Contractor for work to be performed under a subcontract, including procurements of materials, or leases of equipment, each potential subcontractor or supplier will be notified by the Contractor of the Contractor's obligations under this contract and the Acts and the Regulations relative to Non-discrimination on the grounds of race, color, or national origin.

- Information and Reports: The Contractor will provide all information and reports required by the Acts, the Regulations, and directives issued pursuant thereto and will permit access to its books, records, accounts, other sources of information, and its facilities as may be determined by the Recipient or the Federal Highway Administration to be pertinent to ascertain compliance with such Acts, Regulations, and instructions. Where any information required of a Contractor is in the exclusive possession of another who fails or refuses to furnish the information, the Contractor will so certify to the Recipient or the Federal Highway Administration as appropriate, and will set forth what efforts it has made to obtain the information.

- Sanctions for Noncompliance: In the event of a contractor's noncompliance with the Nondiscrimination provisions of this contract, the Recipient will impose such contract sanctions as it or the Federal Highway Administration may determine to be appropriate, including, but not limited to:

  - withholding payments to the Contractor under the contract until the Contractor complies; and/or

  - cancelling, terminating, or suspending a contract, in whole or in part.

- Incorporation of Provisions: The Contractor will include the provisions of paragraphs one through six in every subcontract, including procurements of materials and leases of equipment, unless exempt by the Acts, the Regulations and directives issued pursuant thereto. The Contractor will take action with respect to any subcontract or procurement as the Recipient or the Federal Highway Administration may direct as a means of enforcing such provisions including sanctions for noncompliance. Provided, that if the Contractor becomes involved in, or is threatened with litigation by a subcontractor, or supplier because of such direction, the Contractor may request the Recipient to enter into any litigation to protect the interests of the Recipient. In addition, the Contractor may request the United States to enter into the litigation to protect the interests of the United States.

14	CLA 1029 (Div. 38)

During the performance of this contract, the contractor, for itself, its assignees, and successors in interest (hereinafter referred to as the Contractor) agrees to comply with the following non-discrimination statutes and authorities; including but not limited to:

Pertinent Non-Discrimination Authorities:

- Title VI of the Civil Rights Act of 1964 (42 U.S.C. § 2000d et seq., 78 stat. 252), (prohibits discrimination on the basis of race, color, national origin); and 49 CFR Part 21.

- The Uniform Relocation Assistance and Real Property Acquisition Policies Act of 1970, (42 U.S.C. § 4601), (prohibits unfair treatment of persons displaced or whose property has been acquired because of Federal or Federal-aid programs and projects);

- Federal-Aid Highway Act of 1973, (23 U.S.C. § 324 et seq.), (prohibits discrimination on the basis of sex);

- Section 504 of the Rehabilitation Act of 1973, (29 U.S.C. § 794 et seq.), as amended, (prohibits discrimination on the basis of disability); and 49 CFR Part 27;

- The Age Discrimination Act of 1975, as amended, (42 U.S.C. § 6101 et seq.), (prohibits discrimination on the basis of age);

- Airport and Airway Improvement Act of 1982, (49 USC § 471, Section 47123), as amended, (prohibits discrimination based on race, creed, color, national origin, or sex);

- The Civil Rights Restoration Act of 1987, (PL 100-209), (Broadened the scope, coverage and applicability of Title VI of the Civil Rights Act of 1964, The Age Discrimination Act of 1975 and Section 504 of the Rehabilitation Act of 1973, by expanding the definition of the terms "programs or activities" to include all of the programs or activities of the Federal-aid recipients, sub-recipients and contractors, whether such programs or activities are Federally funded or not);

- Titles II and III of the Americans with Disabilities Act, which prohibit discrimination on the basis of disability in the operation of public entities, public and private transportation systems, places of public accommodation, and certain testing entities (42 U.S.C. §§ 12131-12189) as implemented by Department of Transportation regulations at 49 C.F.R. parts 37 and 38;

- The Federal Aviation Administration's Non-discrimination statute (49 U.S.C. § 47123) (prohibits discrimination on the basis of race, color, national origin, and sex);

- Executive Order 12898, Federal Actions to Address Environmental Justice in Minority Populations and Low-Income Populations, which ensures nondiscrimination against minority populations by discouraging programs, policies, and activities with disproportionately high and adverse human health or environmental effects on minority and low-income populations;

- Executive Order 13166, Improving Access to Services for Persons with Limited English Proficiency, and resulting agency guidance, national origin discrimination includes discrimination because of limited English proficiency (LEP). To ensure compliance with Title VI, you must take reasonable steps to ensure that LEP persons have meaningful access to your programs (70 Fed. Reg. at 74087 to 74100);

- Title IX of the Education Amendments of 1972, as amended, which prohibits you from discriminating because of sex in education programs or activities (20 U.S.C. 1681 et seq).

15	CLA 1029 (Div. 38)

Risk Management Appendix

Routine* Service Agreements with Sovereign Entities and Political Subdivisions of the State of North Dakota: Parties: State – State of North Dakota, its agencies, officers and employees

Governmental Entity – The Governmental Entity executing the attached document, its agencies, officers and employees

Governments – State and Government Entity, as defined above

Each party agrees to assume its own liability for any and all claims of any nature including all costs, expenses and attorney’s fees which may in any manner result from or arise out of this agreement.

Each party shall secure and keep in force during the term of this agreement, from insurance companies, government self-insurance pools or government self-retention funds, authorized to do business in North Dakota, the following insurance coverages:

- Commercial general liability and automobile liability insurance – minimum limits of liability required of the Governmental Entity are $500,000 per person and $2,000,000 per occurrence. The minimum limits of liability required of the State are

$500,000 per person and $2,000,000 per occurrence.

- Workers compensation insurance meeting all statutory limits.

- The policies and endorsements may not be canceled or modified without thirty (30) days prior written notice to the undersigned State representative.

The State reserves the right to obtain complete, certified copies of all required insurance documents, policies, or endorsements at any time.

Each party that hires subcontractors shall require any non-public subcontractors, prior to commencement of work set out under an agreement between that party and the non-public subcontractor, to:

Defend, indemnify, and hold harmless the Governments, its agencies, officers and employees, from and against claims based on the vicarious liability of the Governments or its agents, but not against claims based on the Government’s contributory negligence, comparative and/or contributory negligence or fault, sole negligence, or intentional misconduct. The legal defense provided by the Subcontractor to the Governments under this provision must be free of any conflicts of interest, even if retention of separate legal counsel for the Governments is necessary. Subcontractor also agrees to defend, indemnify, and hold the Governments harmless for all costs, expenses and attorneys' fees incurred if the Governments prevail in an action against Subcontractor in establishing and litigating the indemnification coverage provided herein. This obligation shall continue after the termination of this agreement.

Subcontractor shall secure and keep in force during the term of this agreement, from insurance companies, government self-insurance pools or government self-retention funds authorized to do business in North Dakota: 1) commercial general liability; 2) automobile liability; and 3) workers compensation insurance all covering the Subcontractor for any and all claims of any nature which may in any manner arise out of or result from this agreement. The minimum limits of liability required are $500,000 per person and $2,000,000 per occurrence for commercial general liability and automobile liability coverages, and statutory limits for workers compensation. The Governments shall be endorsed on the commercial general liability policy and automobile liability policy as additional insureds. The Governments shall have all the benefits, rights and coverages of an additional insured under these policies that shall not be limited to the minimum limits of insurance required by this agreement or by the contractual indemnity obligations of the Contractor. Said endorsement shall contain a “Waiver of Subrogation” waiving any right of recovery the insurance company may have against the Governments as well as provisions that the policy and/or endorsement may not be canceled or modified without thirty (30) days prior written notice to the undersigned representatives of the Governments, and that any attorney who represents the State under this policy must first qualify as and be appointed by the North Dakota Attorney General as a Special Assistant Attorney General as required under N.D.C.C. Section 54-12-08. Subcontractor’s insurance coverage shall be primary (i.e., pay first) as respects any insurance, self-insurance or self-retention maintained by the Governments. Any insurance, self-insurance or self-retention maintained by the Governments shall be excess of the Contractor’s insurance and the Subcontractor’s insurance and shall not contribute with them. The insolvency or bankruptcy of the insured Subcontractor shall not release the insurer from payment under the policy, even when such insolvency or bankruptcy prevents the insured Subcontractor from meeting the retention limit under the policy. Any deductible amount or other obligations under the Subcontractor’s policy(ies) shall be the sole responsibility of the Subcontractor. This insurance may be in policy or policies of insurance, primary and excess, including the so-called umbrella or catastrophe form and be placed with insurers rated “A-” or better by A.M. Best Company, Inc. The Governments will be indemnified, saved, and held harmless to the full extent of any coverage actually secured by the Subcontractor in excess of the minimum requirements set forth above. The Government Entity that hired the Subcontractor shall be held responsible for ensuring compliance with the above requirements by all Subcontractors. The Governments reserve the right to obtain complete, certified copies of all required insurance documents, policies, or endorsements at any time.

*See North Dakota Risk Management Manual, section 5.1 for discussion of “unique” and “routine” agreements.

RM Consulted 2007

Revised 6-25

# Federal Clauses

Required Federal Contract Provisions

## COMPLIANCE REVIEW NOTE:

The federal contract provisions contained in this document were reviewed for compliance with applicable regulations as of November 6, 2025. While every effort has been made to ensure alignment with current federal requirements, users are advised that regulatory changes may occur. This document reflects the standards in effect at the time of review and does not constitute a commitment to update contract provisions retroactively unless required by law or funding agency directive.

BUY AMERICA REQUIREMENTS	23 CFR 635.410

  - The provisions of this section shall prevail and be given precedence over any requirements of this subpart which are contrary to this section. However, nothing in this section shall be construed to be contrary to the requirements of § 635.409(a) of this subpart.

  - No Federal-aid highway construction project is to be authorized for advertisement or otherwise authorized to proceed unless at least one of the following requirements is met:

    - The project either: (i) Includes no permanently incorporated steel or iron materials, or (ii) if steel or iron materials are to be used, all manufacturing processes, including application of a coating, for these materials must occur in the United States. Coating includes all processes which protect or enhance the value of the material to which the coating is applied.

    - The State has standard contract provisions that require the use of domestic materials and products, including steel and iron materials, to the same or greater extent as the provisions set forth in this section.

    - The State elects to include alternate bid provisions for foreign and domestic steel and iron materials which comply with the following requirements. Any procedure for obtaining alternate bids based on furnishing foreign steel and iron materials which is acceptable to the Division Administrator may be used. The contract provisions must (i) require all bidders to submit a bid based on furnishing domestic steel and iron materials, and (ii) clearly state that the contract will be awarded to the bidder who submits the lowest total bid based on furnishing domestic steel and iron materials unless such total bid exceeds the lowest total bid based on furnishing foreign steel and iron materials by more than 25 percent.

    - When steel and iron materials are used in a project, the requirements of this section do not prevent a minimal use of foreign steel and iron materials, if the cost of such materials used does not exceed one-tenth of one percent (0.1 percent) of the total contract cost or $2,500, whichever is greater. For purposes of this paragraph, the cost is that shown to be the value of the steel and iron products as they are delivered to the project.

  - (1) A State may request a waiver of the provisions of this section if;

- The application of those provisions would be inconsistent with the public interest; or

- Steel and iron materials/products are not produced in the United States in sufficient and reasonably available quantities which are of a satisfactory quality.

- A request for waiver, accompanied by supporting information, must be submitted in writing to the Regional Federal Highway Administrator (RFHWA) through the FHWA Division Administrator. A request must be submitted sufficiently in advance of the need for the waiver in order to allow time for proper review and action on the request. The RFHWA will have approval authority on the request.

- Requests for waivers may be made for specific projects, or for certain materials or products in specific geographic areas, or for combinations of both, depending on the circumstances.

- The denial of the request by the RFHWA may be appealed by the State to the Federal Highway Administrator (Administrator), whose action on the request shall be considered administratively final.

1

- A request for a waiver which involves nationwide public interest or availability issues or more than one FHWA region may be submitted by the RFHWA to the Administrator for action.

- A request for waiver and an appeal from a denial of a request must include facts and justification to support the granting of the waiver. The FHWA response to a request or appeal will be in writing and made available to the public upon request. Any request for a nationwide waiver and FHWA's action on such a request may be published in the Federal Register for public comment.

- In determining whether the waivers described in paragraph (c)(1) of this section will be granted, the FHWA will consider all appropriate factors including, but not limited to, cost, administrative burden, and delay that would be imposed if the provision were not waived.

  - Standard State and Federal-aid contract procedures may be used to assure compliance with the requirements of this section.

EQUAL EMPLOYMENT OPPORTUNITY CLAUSE	41 CFR 60-1.4(b) and 2 CFR Part 200 Appendix II (C)

41 CFR 60-1.4(a)

- Government contracts. Except as otherwise provided, each contracting agency shall include the following equal opportunity clause contained in section 202 of the order in each of its Government contracts (and modifications thereof if not included in the original contract):

During the performance of this contract, the contractor agrees as follows:

  - The contractor will not discriminate against any employee or applicant for employment because of race, color, religion, sex, or national origin. The contractor will take affirmative action to ensure that applicants are employed, and that employees are treated during employment, without regard to their race, color, religion, sex, or national origin. Such actions shall include, but not be limited to the following: employment, upgrading, demotion, or transfer, recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship. The contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided by the contracting officer setting forth the provisions of this nondiscrimination clause.

  - The contractor will, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to race, color, religion, sex, or national origin.

  - The contractor will send to each labor union or representative of workers with which he has a collective bargaining agreement or other contract or understanding, a notice to be provided by the agency contracting officer, advising the labor union or workers' representative of the contractor's commitments under section 202 of Executive Order 11246 of September 24, 1965, and shall post copies of the notice in conspicuous places available to employees and applicants for employment.

  - The contractor will comply with all provisions of Executive Order 11246 of September 24, 1965, and of the rules, regulations, and relevant orders of the Secretary of Labor.

  - The contractor will furnish all information and reports required by Executive Order 11246 of September 24, 1965, and by the rules, regulations, and orders of the Secretary of Labor, or pursuant thereto, and will permit access to his books, records, and accounts by the contracting agency and the Secretary of Labor for purposes of investigation to ascertain compliance with such rules, regulations, and orders.

  - In the event of the contractor's non-compliance with the nondiscrimination clauses of this contract or with any of such rules, regulations, or orders, this contract may be canceled, terminated or suspended in whole or in part and the contractor may be declared ineligible for further government

2

contracts in accordance with procedures authorized in Executive Order 11246 of September 24, 1965, and such other sanctions may be imposed and remedies invoked as provided in Executive Order 11246 of September 24, 1965, or by rule, regulation, or order of the Secretary of Labor, or as otherwise provided by law.

  - The contractor will include the provisions of paragraphs (1) through (7) in every subcontract or purchase order unless exempted by rules, regulations, or orders of the Secretary of Labor issued pursuant to section 204 of Executive Order 11246 of September 24, 1965, so that such provisions will be binding upon each subcontractor or vendor. The contractor will take such action with respect to any subcontract or purchase order as may be directed by the Secretary of Labor as a means of enforcing such provisions including sanctions for noncompliance: provided, however, that in the event the contractor becomes involved in, or is threatened with, litigation with a subcontractor or vendor as a result of such direction, the contractor may request the United States to enter into such litigation to protect the interests of the United States.

*	*	*	*	*

- Subcontracts. Each nonexempt prime contractor or subcontractor shall include the equal opportunity clause in each of its nonexempt subcontracts.

- Incorporation by reference. The equal opportunity clause may be incorporated by reference in all Government contracts and subcontracts, including Government bills of lading, transportation requests, contracts for deposit of Government funds, and contracts for issuing and paying U.S. savings bonds and notes, and such other contracts and subcontracts as the Deputy Assistant Secretary may designate.

- Incorporation by operation of the order. By operation of the order, the equal opportunity clause shall be considered to be a part of every contract and subcontract required by the order and the regulations in this part to include such a clause whether or not it is physically incorporated in such contracts and whether or not the contract between the agency and the contractor is written.

- Adaptation of language. Such necessary changes in language may be made in the equal opportunity clause as shall be appropriate to identify properly the parties and their undertakings.

2 CFR Part 200 Appendix II (C)

(C)	Equal Employment Opportunity. Except as otherwise provided under 41 CFR Part 60, all contracts that meet the definition of “federally assisted construction contract” in 41 CFR Part 60-1.3 must include the equal opportunity clause provided under 41 CFR 60-1.4(b), in accordance with Executive Order 11246, “Equal Employment Opportunity” (30 FR 12319, 12935, 3 CFR Part, 1964-1965 Comp., p. 339), as amended by Executive Order 11375, “Amending Executive Order 11246 Relating to Equal Employment Opportunity,” and implementing regulations at 41 CFR part 60, “Office of Federal Contract Compliance Programs, Equal Employment Opportunity, Department of Labor.”

## USDOT DISADVANTAGED BUSINESS ENTERPRISE PROGRAM REQUIREMENTS	49 CFR 26

- Each financial assistance agreement you sign with a DOT operating administration (or a primary recipient) must include the following assurance:

The recipient shall take all necessary and reasonable steps under 49 CFR Part 26 to ensure nondiscrimination in the award and administration of DOT-assisted contracts. The recipient's DBE program, as required by 49 CFR Part 26 and as approved by DOT, is incorporated by reference in this agreement. Implementation of this program is a legal obligation, and failure to carry out its terms shall be

3

treated as a violation of this agreement. Upon notification to the recipient of its failure to carry out its approved program, the Department may impose sanctions as provided for under Part 26 and may, in appropriate cases, refer the matter for enforcement under 18 U.S.C. 1001 and/or the Program Fraud Civil Remedies Act of 1986 (31 U.S.C. 3801 et seq.).

- Each contract you sign with a contractor (and each subcontract the prime contractor signs with a subcontractor) must include the following assurance:

The contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of DOT-assisted contracts. Failure by the contractor to carry out these requirements is a material breach of this contract, which may result in the termination of this contract or such other remedy as the recipient deems appropriate.

SANCTIONS AND PENALTIES FOR BREACH OF CONTRACT	2 CFR Part 200 Appendix II (A)

  - Contracts for more than the simplified acquisition threshold currently set at $150,000, which is the inflation adjusted amount determined by the Civilian Agency Acquisition Council and the Defense Acquisition Regulations Council (Councils) as authorized by 41 U.S.C. 1908, must address administrative, contractual, or legal remedies in instances where contractors violate or breach contract terms, and provide for such sanctions and penalties as appropriate.

## TERMINATION FOR CAUSE AND CONVENIENCE – 2 CFR PART 200 APPENDIX II (B)

  - All contracts in excess of $10,000 must address termination for cause and for convenience by the non-Federal entity including the manner by which it will be effected and the basis for settlement.

RIGHTS TO INVENTIONS MADE UNDER A CONTRACT OR AGREEMENT	CFR Part 200 Appendix II (F)

- Rights to Inventions Made Under a Contract or Agreement. If the Federal award meets the definition of “funding agreement” under 37 CFR § 401.2 (a) and the recipient or subrecipient wishes to enter into a contract with a small business firm or nonprofit organization regarding the substitution of parties, assignment or performance of experimental, developmental, or research work under that “funding agreement,” the recipient or subrecipient must comply with the requirements of 37 CFR Part 401, “Rights to Inventions Made by Nonprofit Organizations and Small Business Firms Under Government Grants, Contracts and Cooperative Agreements,” and any implementing regulations issued by the awarding agency.

DEBARMENT AND SUSPENSION	2 CFR Part 200 Appendix II (I)

  - Debarment and Suspension (Executive Orders 12549 and 12689)—A contract award (see 2 CFR 180.220) must not be made to parties listed on the governmentwide Excluded Parties List System in the System for Award Management (SAM), in accordance with the OMB guidelines at 2 CFR 180 that implement Executive Orders 12549 (3 CFR Part 1986 Comp., p. 189) and 12689 (3 CFR Part 1989 Comp., p. 235), “Debarment and Suspension.” The Excluded Parties List System in SAM contains the names of parties debarred, suspended, or otherwise excluded by agencies, as well as parties declared ineligible under statutory or regulatory authority other than Executive Order 12549.

BYRD ANTI-LOBBYING AMENDMENT -	2 CFR Part 200 Appendix II (J)

4

- Byrd Anti-Lobbying Amendment (31 U.S.C. 1352)—Contractors that apply or bid for an award of

$100,000 or more must file the required certification. Each tier certifies to the tier above that it will not and has not used Federal appropriated funds to pay any person or organization for influencing or attempting to influence an officer or employee of any agency, a member of Congress, officer or employee of Congress, or an employee of a member of Congress in connection with obtaining any Federal contract, grant or any other award covered by 31 U.S.C. 1352. Each tier must also disclose any lobbying with non-Federal funds that takes place in connection with obtaining any Federal award. Such disclosures are forwarded from tier to tier up to the non-Federal award.

5

Local Clauses

Contract Provisions

The following is a list of contract or award provisions a vendor or contractor must sign based on the contract amount.

  - If contract is > $250,000, it must contain legal remedies for breach of contract

  - If contract is > $10,000, it must contain termination for cause and convenience

  - If construction contract, it must contain Equal Employment Opportunity

  - If construction contract and > $2,000, it must include Davis-Bacon Act

  - If contract is > $100,000 and includes mechanics or laborers, it must include Contract Work Hours and Safety Standards Act

  - If contract is a funding agreement for experimental, developmental, or research, it must include Rights to Inventions Made

  - If contract is > $150,000, it must contain the Clean Air Act and Federal Water Pollution Control Act

  - If contract is > $25,000, it must contain Suspension and Debarment

  - If contract is > $100,000, it must contain Byrd Anti-Lobbying

  - If State or political subdivision of State and contract is > $10,000, it must contain recovered materials in provision

  - All Subawards must include provision of Prohibition of Certain telecommunication and video surveillance services or equipment

  - All contracts, subawards and purchase orders must include of indicating domestic preferences for procurements.

  - If Contract is $25,000 and over, it must include provision of Waste Fraud and Abuse notification to Federal government 2 C.F.R. §§180.220 and 31 U.S.C. § 3729

An example of contract language for each provision is listed below.

## VIOLATION AND BREACH OF CONTRACT

Rights and Remedies of the Grantor

The Grantor shall have the following rights in the event that the Grantor deems the Subrecipient guilty of a breach of any term under the Contract.

- The right to take over and complete the work or any part thereof as Grantor for and at the expense of the Subrecipient, either directly or through other Subrecipients;

- The right to cancel this Contract as to any or all of the work yet to be performed;

- The right to specific performance, an injunction or any other appropriate equitable remedy; and

- The right to money damages.

For purposes of this Contract, breach shall include. Rights and Remedies of Subrecipient

Inasmuch as the Subrecipient can be adequately compensated by money damages for any breach of this Contract, which may be committed by the Grantor, the Subrecipient expressly agrees that no default, act or omission of the Grantor shall constitute a material breach of this Contract, entitling Subrecipient to cancel or rescind the Contract (unless the Grantor directs Subrecipient to do so) or to suspend or abandon performance.

Remedies

Substantial failure of the Subrecipient to complete the Project in accordance with the terms of this Contract will be a default of this Contract. In the event of a default, the Grantor will have all remedies in law and equity, including the right to specific performance, without further assistance, and the rights to termination or suspension as provided herein. The Subrecipient recognizes that in the event of a breach of this Contract by the Subrecipient before the Grantor takes action contemplated herein, the Grantor will provide the Subrecipient with sixty (60) days written notice that the Grantor considers that such a breach has occurred and will provide the Subrecipient a reasonable period of time to respond and to take necessary corrective action.

Disputes

Disputes arising in the performance of this Contract that are not resolved by agreement of the parties shall be decided in writing by an authorized representative of Grantor. This decision shall be final and conclusive unless within [10] days from the date of receipt of its copy, the Subrecipient mails or otherwise furnishes a written appeal to the Grantor’s authorized representative. In connection with any such appeal, the Subrecipient shall be afforded an opportunity to be heard and to offer evidence in support of its position. The decision of the Grantor’s authorized representative shall be binding upon the Subrecipient and the Subrecipient shall abide be the decision.

In the event that a resolution of the dispute is not mutually agreed upon, the parties can agree to mediate the dispute or proceed with litigation. Notwithstanding any provision of this section, or any other provision of this Contract, it is expressly agreed and understood that any court proceeding arising out of a dispute under the Contract shall be heard by a Court de novo and the court shall not be limited in such proceeding to the issue of whether the Authority acted in an arbitrary, capricious or grossly erroneous manner.

Pending final settlement of any dispute, the parties shall proceed diligently with the performance of the Contract, and in accordance with the Grantor’s direction or decisions made thereof.

Performance during Dispute

Unless otherwise directed by Grantor, Subrecipient shall continue performance under this Contract while matters in dispute are being resolved.

Claims for Damages

Should either party to the Contract suffer injury or damage to person or property because of any act or omission of the party or of any of its employees, agents or others for whose acts it is legally liable, a claim for damages therefor shall be made in writing to such other party within a reasonable time after the first observance of such injury or damage.

Remedies

Unless this Contract provides otherwise, all claims, counterclaims, disputes and other matters in question between the Grantor and the Subrecipient arising out of or relating to this Contract or its breach will be decided by arbitration if the parties mutually agree, or in a court of competent jurisdiction within the State in which the Grantor is located.

Rights and Remedies

The duties and obligations imposed by the Contract documents and the rights and remedies available thereunder shall be in addition to and not a limitation of any duties, obligations, rights and remedies otherwise imposed or available by law. No action or failure to act by the Grantor or Subrecipient shall constitute a waiver of any right or duty afforded any of them under the Contract, nor shall any such action or failure to act constitute an approval of or acquiescence in any breach thereunder, except as may be specifically agreed in writing.

## TERMINATION

- Termination by Mutual Agreement

This Grant may be terminated by mutual consent of both parties executed in writing.

- Termination for Lack of Funding or Authority

GRANTOR by written notice to Subrecipient may terminate the whole or any part of this Agreement under any of the following conditions:

  - If funding from federal, state, or other sources is not obtained and continued at levels sufficient to allow for purchase of the services or supplies in the indicated quantities or term.

  - If federal or state laws or rules are modified or interpreted in a way that the services are no longer allowable or appropriate for purchase under this Agreement or are no longer eligible for the funding proposed for payments authorized by this Agreement.

  - If any license. permit. or certificate required by law or rule, or by the terms of this Agreement, is for any reason denied, revoked, suspended, or not renewed.

Termination of this Agreement under this subsection is without prejudice to any obligations or liabilities of either party already accrued prior to termination.

- Termination for Cause

GRANTOR may terminate this Agreement effective upon delivery of written notice to Subrecipient, or any later date stated in the notice:

  - If Subrecipient fails to provide services required by this Agreement within the time specified or any extension agreed to by GRANTOR: or

  - If Subrecipient fails to perform any of the other provisions of this Agreement, or so fails to pursue the work as to endanger performance of this Agreement in accordance with its terms.

The rights and remedies of GRANTOR provided in this subsection are not exclusive and are in addition to any other rights and remedies provided by law or under this Agreement.

## DAVIS-BACON ACT

Davis-Bacon Act, as amended (40 U.S.C. 3141-3148).

When required by Federal program legislation, all prime construction contracts in excess of

$2,000 awarded by non-Federal entities must include a provision for compliance with the Davis-Bacon Act (40 U.S.C. 3141-3144, and 3146-3148) as supplemented by Department of Labor regulations (29 CFR Part 5, “Labor Standards Provisions Applicable to Contracts Covering Federally Financed and Assisted Construction”). In accordance with the statute, contractors must be required to pay wages to laborers and mechanics at a rate not less than the prevailing wages specified in a wage determination made by the Secretary of Labor. In addition, contractors must be required to pay wages not less than once a week. The non-Federal entity must place a copy of the current prevailing wage determination issued by the Department of Labor in each solicitation. The decision to award a contract or subcontract must be conditioned upon the acceptance of the wage determination. The non-Federal entity must report all suspected or reported violations to the Federal awarding agency. The contracts must also include a provision for compliance with the Copeland “Anti-Kickback” Act (40 U.S.C.

3145), as supplemented by Department of Labor regulations (29 CFR Part 3, “Contractors and Subcontractors on Public Building or Public Work Financed in Whole or in Part by Loans or Grants from the United States”). The Act provides that each contractor or subrecipient must be prohibited from inducing, by any means, any person employed in the construction, completion, or repair of public work, to give up any part of the compensation to which he or she is otherwise entitled. The non-Federal entity must report all suspected or reported violations to the Federal awarding agency.

## CONTRACT WORK HOURS AND SAFETY STANDARDS

Contract Work Hours and Safety Standards Act (40 U.S.C. 3701-3708).

Where applicable, all contracts awarded by the non-Federal entity in excess of $100,000 that involve the employment of mechanics or laborers must include a provision for compliance with 40 U.S.C. 3702 and 3704, as supplemented by Department of Labor regulations (29 CFR Part 5). Under 40 U.S.C. 3702 of the Act, each contractor must be required to compute the wages of every mechanic and laborer on the basis of a standard work week of 40 hours. Work in excess of the standard work week is permissible provided that the worker is compensated at a rate of not less than one and a half times the basic rate of pay for all hours worked in excess of 40 hours in the work week. The requirements of 40 U.S.C. 3704 are applicable to construction work and provide that no laborer or mechanic must be required to work in surroundings or under working conditions which are unsanitary, hazardous or dangerous.

These requirements do not apply to the purchases of supplies or materials or articles ordinarily available on the open market, or contracts for transportation or transmission of intelligence.

## RIGHTS TO INVENTIONS MADE UNDER CONTRACT OR AGREEMENT - 2 CFR Part 200

Appendix II (F)

Rights to Inventions Made Under a Contract or Agreement. If the Federal award meets the definition of "funding agreement" under 37 CFR § 401.2 (a) and the recipient or subrecipient wishes to enter into a contract with a small business firm or nonprofit organization regarding the substitution of parties, assignment or performance of experimental, developmental, or research work under that "funding agreement," the recipient or subrecipient must comply with the requirements of 37 CFR Part 401,"Rights to Inventions Made by Nonprofit Organizations and Small Business Firms Under Government Grants, Contracts and Cooperative Agreements,” and any implementing regulations issued by the awarding agency.

## CLEAN AIR ACT AND FEDERAL WATER POLLUTION CONTROL ACT

The Subrecipient agrees to comply with all applicable standards, orders, or regulations issued pursuant to the Clean Air Act (42 U.S.C. § 7401-7671q) and the Federal Water Pollution Control Act as amended (33 U.S.C. § 1251-1387). Violations must be reported to Federal awarding agency and the Regional Office of the Environmental Protection Agency. The following applies for contracts of amounts in excess of $150,000:

Clean Air Act

The Subrecipient agrees to comply with all applicable standards, orders or regulations issued pursuant to the Clean Air Act, as amended, 42 U.S.C. § 7401 et seq.

The Subrecipient agrees to report each violation to the Grantor and understands and agrees that the Grantor will, in turn, report each violation as required to assure notification to the Grantor, Federal Emergency Management Grantor, and the appropriate Environmental

Protection Grantor Regional Office. (3) The Subrecipient agrees to include these requirements in each subcontract exceeding $150,000 financed in whole or in part with Federal assistance provided by Federal awarding agency.

Federal Water Pollution Control Act

The Subrecipient agrees to comply with all applicable standards, orders or regulations issued pursuant to the Federal Water Pollution Control Act, as amended, 33 U.S.C. 1251 et seq.

The Subrecipient agrees to report each violation to the Grantor and understands and agrees that the Grantor will, in turn, report each violation as required to assure notification to the Agency, Federal Emergency Management Agency, and the appropriate Environmental Protection Agency Regional Office.

The Subrecipient agrees to include these requirements in each subcontract exceeding $150,000 financed in whole or in part with Federal assistance provided by Federal awarding agency.”

## DEBARMENT/SUSPENSION

Either language can be added to the agreement, or the entity can sign a certification. Language added to agreement:

By signing this grant, Subrecipient certifies that neither Subrecipient, Subcontractor, nor their principals, are presently debarred, declared ineligible, or voluntarily excluded from participation in transactions with State or Federal Government by and Department or Grantor of the State or Federal Government.

Or certification to be signed:

## Certification Regarding

Debarment, Suspension, Ineligibility and Voluntary Exclusion

Subrecipient Covered Transactions:

- The prospective subrecipient of the Grantee certifies, by submission of this document, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any federal department or agency.

- Where the Grantee’s subrecipient is unable to certify to the above statement, the prospective subrecipient shall attach an explanation to this form.

SUBRECIPIENT:

Name of Company

Street Address City, State, Zip

Federal Employer Identification Number (FEIN)

Data Universal Number System (DUNS) or Unique Entity Identifier (UEI) By:

Signature	Date

Subrecipient Name

Grantee Agreement Number

BYRD ANTI-LOBBYING AMENDMENT - 2 CFR Part 200 Appendix II (J)

Byrd Anti-Lobbying Amendment (31 U.S.C. 1352) – Contractors that apply or bid for an award of

$100,000 or more must file the required certification. Each tier certifies to the	tier above that it will not and has not used Federal appropriated funds to pay any person or organization for influencing or attempting to influence an officer or employee of any agency a member of Congress, officer or employee of Congress, or an employee of a member of Congress in connection with obtaining any Federal contract, grant or any other award covered by 31 U.S.C. 1352. Each tier must also disclose any lobbying with non-Federal funds that takes place in connection with obtaining any Federal award. Such disclosures are forwarded from tier to tier up to the non-Federal award.

## RESTRICTIONS FOR LOBBYING

Either language can be added to the agreement, or the entity can sign a certification. Language added to agreement:

Subrecipient assures that:

No federal funds from this agreement will be paid by for on behalf of Subrecipient, to any person for influencing or attempting to influence an officer or employee of any Grantor, a Member of Congress in connection with the awarding of any federal contract; the making of any federal grant, the making of any federal loan, the entering of any cooperative agreement; or the extension, continuation, renewal, amendment, or modification of any Federal contract, grant, loan, or cooperative agreement. If any grant funds other than federal funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any Grantor, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with this Federal contract, grant, loan or cooperative agreement, Subrecipient agrees to complete and submit Standard Form-LLL, "Disclosure Form to Report Lobbying", in accordance with its instructions.

Subrecipient shall require that the language of the Subrecipient Assurances in this Attachment be included in the award documents for all subawards at all tiers (including subcontracts, subgrants, and contracts under grants, loans, and cooperative agreements) and that all subrecipients shall comply with these Subrecipient Assurances.

Public Law No.104-208, Section 503 expressly prohibits the use of appropriated funds for indirect or "grassroots" lobbying efforts that are designed to support or defeat legislation pending before state legislatures. No part of any appropriation contained in this Act shall be used, other than for normal and recognized executive legislative relationships, for publicity or propaganda purposes, for the preparation, distribution, or use of any kit, pamphlet, booklet, publication, radio, television, or video presentation designed to support or defeat legislation pending before the Congress, except in presentation to the Congress or any state legislative

body itself.

Governmental entities are prohibited by law from lobbying. Activities designed to influence action in regard to a particular piece of pending state or federal legislation are considered lobbying. That includes lobbying for or against pending legislation, as well as indirect or "grass roots" lobbying efforts that are directed at inducing the public to contact their elected representatives to urge support of, or opposition to, pending legislation.

The North Dakota attorney general has determined that governmental entities may provide the public with neutral factual information but may not, without express legislative authority, expend public funds for the purpose of influencing the result of an election issue, including initiated measures.

No part of any funding may be used to pay the salary or expenses of any grant or contract recipient, or agent acting for such recipient, related to any activity designed to influence election issues or pending legislation.

Or certification to be signed:

## CERTIFICATION AND RESTRICTIONS ON LOBBYING

I, 	 , hereby certify (Name and title of official)

On behalf of 	 that: (Name of Company Name)

No federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, and officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any federal contract, the making of any federal grant, the making of any federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment, or modification of any federal contract, grant, loan, or cooperative agreement.

If any funds other than federal appropriated funds have been paid or will be paid to any person influencing or attempting to influence an officer or employee of any agency, a Member of Congress, and officer or employee of Congress, or an employee of a Member of Congress in connection with the federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit Standard Form LLL, "Disclosure Form to Report Lobbying," in accordance with its instructions.

The undersigned shall require that the language of this certification be included in the award documents for all subawards at all tiers (including subcontracts, subgrants and contracts under grants, loans, and cooperative agreements) and that all subrecipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into. Submission of this certification is a prerequisite for making or entering into this transaction imposed by 31 U.S.C. $ 1352 (as amended by the Lobbying Disclosure Act of 1995). Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

The undersigned certifies or affirms the truthfulness and accuracy of the contents of the statements submitted on or with this certification and understands that the provisions of 31

U.S.C. Section 3801, et seq., are applicable thereto.

Name of Bidder/Company Name

Type or print name

Signature of Authorized representative 	 Date 	/	/

Signature of notary and SEAL

## PROCUREMENT OF RECOVERED MATERIALS

In the performance of this contract, the Subrecipient shall make maximum use of products containing recovered materials that are EPA- designated items unless the product cannot be acquired—

Competitively within a timeframe providing for compliance with the contract performance schedule.

Meeting contract performance requirements; or At a reasonable price.

Information about this requirement, along with the list of EPA-designate items, is available at EPA’s Comprehensive Procurement Guidelines web site, https://www.epa.gov/smm/comprehensive-procurement-guideline-cpg-program.

## PROHIBITION ON CERTAIN TELECOMMUNICATION AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT

The Subrecipient agrees to comply with 2 CFR 200.216 and is prohibited to obligate or spend grant funds (to include direct and indirect expenditures as well as cost share and program) to: Procure or obtain.

Extend or renew a contract to procure or obtain; or

Enter into contract (or extend or renew contract) to procure or obtain equipment, services, or systems that use covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. As described in Pub. L. 115-232, section 889, covered telecommunications equipment is telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities).

For the purpose of public safety, security of government facilities, physical security surveillance of critical infrastructure, and other national security purposes, video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, or Dahua Technology Company (or any subsidiary or affiliate of such entities).

Telecommunications or video surveillance services provided by such entities or using such equipment.

Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of the National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise, connected to the government of a covered foreign country.

## BUY AMERICA REQUIREMENTS AND DOMESTIC PREFERENCES FOR PROCUREMENT

The Subrecipient agrees to comply with 49 U.S.C. 5323(j) and 49 C.F.R. part 661 and 2 CFR §

200.322 Domestic preferences for procurements, which provide that Federal funds may not be 6 obligated unless all steel, iron, and manufactured products used in Federal awarding agency funded projects are produced in the United States, unless a waiver has been granted by Federal awarding agency or the product is subject to a general waiver. General waivers are listed in 49

C.F.R. § 661.7. Separate requirements for rolling stock are set out at 49 U.S.C. 5323(j)(2)(C), 49 U.S.C. §5323(u) and 49 C.F.R. § 661.11. Domestic preferences for procurements The bidder

or offeror must submit to the Grantor the appropriate Buy America certification. Bids or

offers that are not accompanied by a completed Buy America certification will be rejected

as nonresponsive.

Build America Buy America (BABA). The Build America, Buy America Act was enacted

as part of the infrastructure Investment Jobs Act (IIJA). Pub L.117-58. The Act establishes

a domestic content procurement preference. Section 70912 defines

projects to include “the construction, alteration, maintenance, or repair of Infrastructure in United States” and includes within the definition of infrastructure those items traditionally included along with buildings and real property. Any funds obligated by the grantee to the subrecipient are covered under the Build America, Buy America (BABA) provisions of the Act, 41 U.S.C. 8301 note.

## WASTE, FRAUD, OR ABUSE - NOTIFICATION TO FEDERAL AWARDING AGENCY

If a current or prospective legal matter that may affect the Federal Government emerges, the Subrecipient must promptly notify the Federal awarding agency in which the Subrecipient is located. The Subrecipient must include a similar notification requirement in its Third Party Agreements and must require each Third Party Participant to include an equivalent provision in its sub agreements at every tier, for any agreement that is a “covered transaction” according to 2 C.F.R. §§ 180.220 and 1200.220. (1) The types of legal matters that require notification include, but are not limited to, a major dispute, breach, default, litigation, or naming the Federal Government as a party to litigation or a legal disagreement in any forum for any reason. (2) Matters that may affect the Federal Government include, but are not limited to, the Federal Government’s interests in the Award, the accompanying Underlying Agreement, and any Amendments thereto, or the Federal Government’s administration or enforcement of federal laws, regulations, and requirements. (3) The Recipient must promptly notify the U.S. DOT Inspector General in addition to the Federal awarding agency, if the Recipient has knowledge of potential fraud, waste, or abuse occurring on a Project receiving assistance from the Federal awarding agency. The notification provision applies if a person has or may have submitted a false claim under the False Claims Act, 31 U.S.C. § 3729 et seq., or has or may have committed a criminal or civil violation of law pertaining to such matters as fraud, conflict of interest, bribery, gratuity, or similar misconduct. This responsibility occurs whether the Project is subject to this 18 Agreement or another agreement between the Subrecipient and Federal awarding agency, or an agreement involving a principal, officer, employee, agent, or Third-Party Participant of the Recipient. It also applies to subcontractors at any tier. Knowledge, as used in this paragraph, includes, but is not limited to, knowledge of a criminal or civil investigation by a Federal, state, or local law enforcement or other investigative agency, a criminal indictment or civil complaint, or probable cause that could support a criminal indictment, or any other credible information in the possession of the Subrecipient.