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JULY 28, 2026


TO PERFORM
ENGINEERING AND ARCHITECTURAL DESIGN, CONSTRUCTION PLANS, AND CONSTRUCTION ADMINISTRATION 
FOR:
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WATFORD CITY EQUIPMENT STORAGE BUILDING



RONALD J. HENKE, PE
DIRECTOR
NORTH DAKOTA DEPARTMENT OF TRANSPORTATION




PROPOSALS MUST BE DELIVERED TO
CHAD TAYLOR
ENVIRONMENTAL AND TRANSPORTATION SERVICES DIVISION
BY
12:00 PM CENTRAL TIME AUGUST 18, 2026

REQUEST FOR PROPOSAL (RFP)

PROJECT OVERVIEW
The North Dakota Department of Transportation (NDDOT) is requesting the services of a qualified consultant to perform engineering and architectural design, construction plans, and construction administration and affiliated services to complete the following project.

WATFORD CITY EQUIPMENT STORAGE BUILDING
108 11th Avenue SW, Watford City, ND
Building Dimensions: 125’ by 90’
The new equipment storage building will provide office and truck storage space. The office portion will include an office, break room, locker space, two restrooms, and mechanical room. A mezzanine will be above the office portion.  City water and sewer are available near the site.  The shop area will have five drive-through bays.

SCOPE OF SERVICES
The NDDOT intends to execute one cost plus fixed fee contract requiring monthly billings per project with the selected consultant. The NDDOT reserves the right to assign work in phases and have the selected consultant perform any additional work not initially assigned. Project work items may be added or removed from the contract by work authorization or supplement agreement.

The facility must conform to North Dakota building codes and be American with Disability Act compliant upon completion.

The equipment building will be new pre-engineered steel storage facility that support highway maintenance activities. The structure must be rigid and self-supporting, utilizing structural steel framing with necessary foundations for durability and safety. The facility will include work areas, equipment storage areas, office space, areas for vehicle maintenance, cleaning, and washing, and employee amenities. Facility layout must incorporate drive-through bays, shop area, office space, a break room, two bathrooms, work area, mechanical room, and loft. 

Mechanical systems will include HVAC, plumbing, floor heat, air, and fire suppression with a pump and tanks as necessary based on local code requirements systems. Power and lighting shall be supplied throughout the entire facility. Backup power from a generator shall also be included. 

The selected consultant shall work with utility companies and local jurisdictions to provide modern services to the facility and ensure they meet all requirements of local and state jurisdictions. The facility shall be connected to city or rural services when possible. If city or rural services cannot be utilized, other options shall be pursued to ensure the facility has the needed modern services. Existing facility may need to be removed and addressed in the construction documents. If asbestos material is found, a supplement may be added to the contract to address and dispose of the material.

Consultants will allow 14 days for the review and/or approval of project deliverables by the NDDOT. The schedule will indicate which project phase the deliverable will begin. All deliverables must be submitted to allow time for approval from the NDDOT and all permitting agencies prior to the bid ready date. The NDDOT is not responsible for added cost or lost time for the rework of the project deliverables.  

Interviews will be conducted tentatively 14 days from the due date of this proposal.  

The project must be completed on or before the Bid Ready Date of January 29, 2027

Attached with the RFP are the Watford City Section Building Layout, a Progress Report example spreadsheet, and the Risk Management Appendix. Soil boring data and foundation recommendation will be provided after selection has been completed.
 
PROJECT PHASING
Phase I, Architectural Design and Bidding
Phase I will include cost estimates and all final architectural and engineering design culminating in a final construction “bid ready” architectural plan set. Phase I will be considered complete upon delivery and approval of final construction plans, specifications, estimates, certifications, delivery of apparent low bidder package, and NDDOT approval of all other deliverables. Phase II may be negotiated and added based on the outcome of Phase I, Consultants’ proposal and performance, and available funding.

Phase II, Construction Administration 
Phase II consists of performing construction administration services and all affiliated services to complete the project. Phase III will be considered complete upon final inspection and approved by NDDOT.

PROJECT SCHEDULE
A tentative project schedule for the initial project is shown below. 

	•	Phase I: Complete the final Bid Ready documents no later than January 29th, 2027 or earlier. Complete bidding and selection by February 28th, 2027. 
· Phase II: Complete all construction no later than the winter of 2027 or earlier.

A more detailed schedule may be developed as necessary.

PROJECT PROGRESS REPORTS 
Bi-weekly progress reports are required. The report must state the project number, PCN, the reporting period dates, and be numbered in sequential order. The report will identify the percentage of progress on the contract, describe in detail the work performed by each task, and identify the remaining tasks. The report will identify any activity that is not completed or anticipated not to be completed on time. The report will include the reasons why any date was missed and what actions will be taken to get the project back on schedule.

PROJECT SUBMITTALS
All design and project data will become the property of the NDDOT upon completion of the final submittal. All project information must be delivered in the following formats and standards:
•	MS Word and MS Excel
•	MicroStation 24.00.02.62
•	OpenRoads Designer 24.00.02.025 
•	NDDOT CADD Manual
•	Microsoft “Project”
•	NDDOT Preliminary Surveys Manual requirements 
•	NDDOT Design Manual and Plan Preparation Guide Website
•	NDDOT Right of Way Manual
•	Adobe Acrobat (standard or compatible)
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All project submittals must follow WCAG 2.1, Level AA compliance according to the Americans with Disabilities Act (ADA) Title II. 

DRONES
The American Security Drone Act of 2023 (ASDA) and OMB Memorandum M-26-02ll prohibits the use of drones manufactured by foreign companies on Federal Aid projects. Drone platforms, payloads, ground control systems, communications equipment, and related technologies used must be compliant with NDAA Section 889 restrictions. Documentation of compliance may be requested by the Department.

EVALUATION AND SELECTION PROCESS
Consultants interested in performing the work must submit one electronic copy in PDF format prior to the date and time listed on the cover of this RFP. Late proposals will not be considered.

Submit proposals by email to Chad Taylor cataylor@nd.gov with copies to Joy Glasoe jglasoe@nd.gov and Adam Cahlin acahlin@nd.gov.

Each proposal must contain a cover letter signed by an authorized officer who can sign contracts for the consultant. Include the email addresses of these individuals. The pages of the cover letter will not be counted as a part of the pages. 

The proposal pages shall be numbered and must be limited to five pages in length. Proposals that exceed the page length requirement will not be considered. This section should contain your approach and project specific plan.

The consultant’s proposal shall include an appendix. The appendix may include updated Federal form 330 if you do not have one on file with CAS. The pages in the appendix will not be counted as a part of the pages. The appendix shall include the following in this order:

Appendix A
Include a proposed work plan and project schedule with milestone of activities through project completion. The approved schedule will be included as part of the contract.

Appendix B
A staffing plan identifying the key project personnel (including titles, education, and work experience) and the respective roles and responsibilities for the project.

Appendix C
Project Specific QC/QA Plan including check lists, persons, responsibilities, proposed submittals and reviews, and DOT response timelines. The QC/QA Plan will be reviewed by the NDDOT and become part of the project after the contract has been signed.  

Appendix D
Subconsultants and associated activities to be completed by the subconsultants. Attach proposed sublet form SFN 60232 for each sub at the end of this section. 

Each proposal will be evaluated by a selection committee consisting of NDDOT staff members and/or representatives. NDDOT reserves the right to limit the interviews to a minimum of three consultants whose proposals most clearly meet the RFP requirements. Consultants not selected to be interviewed will be notified in writing.  

Selection will be based on the following weighted criteria:
	10%
	i. Past performance

	15%
	ii. Ability of professional personnel

	10%
	iii. Willingness to meet time and budget requirements

	05%
	iv. Location

	10%
	v. Recent, current, and projected workloads of the persons/consultants

	15%
	vi. Related experience on similar projects

	10%
	vii. Recent and current work for the agency

	25%
	viii. Project understanding, issues, and approach



Weights for each criterion are assigned independently for each specific project by CAS and the 
Project Technical Representative. Maximum total weight is 100 points.

Shortlisting 
Depending on the amount of interest for this solicitation, proposals may be subject to shortlisting. Following a review and evaluation of submitted proposals, the top three aggregate scorers will automatically have an interview, and additional firms may be invited to interview depending on point separation or natural breaks in aggregate scoring. Scoring categories match those stated previously. All firms that responded to the advertisement will be notified of the shortlisting determination and the reasons of the committee for selecting those to be interviewed. Shortlist scoring is independent of the interview scoring.

REQUEST TO SUBLET
Subconsultants that have been contacted and agree to be listed on the prime consultant’s project proposal must submit one copy of SFN 60232, Proposed Subconsultant Request to be attached to the proposal. This form is used for informational purposes only.  

Prime consultants shall include a SFN 60233, Prime Consultant Request to Sublet form for each subconsultant prior to execution of the contract. The form assures that the contract between the prime consultant and all subconsultants contains all the pertinent provisions and requirements of the prime contract with the NDDOT. 

*CIVIL RIGHTS  
The North Dakota Department of Transportation, in accordance with the provisions of Title VI of the Civil Rights Act of 1964 (78 Stat. 252, 42 U.S.C. §§ 2000d to 2000d-4) and the regulations, hereby notifies all bidders that it will affirmatively ensure that any contract entered into pursuant to this advertisement, disadvantaged  business enterprises will be afforded full and fair opportunity to submit bids in response to this invitation and will not be discriminated against on the grounds of race, color, or national origin in consideration for an award.

*TITLE VI/NONDISCRIMINATION AND ADA 
Title VI assures that no person or group of persons may, on the grounds of race, color, national origin, sex, age, or disability, be excluded from participation in, be denied the benefits of, or be otherwise subjected to discrimination under any and all programs or activities administered by the Department.  For information regarding Title VI, see the Title VI/Nondiscrimination and ADA Program at 2025-Title_VI_Nondiscrimination_and_ADA_Program_Implementation-Plan.pdf

*These requirements apply to every consultant on the project including every tier of subconsultant. It is the consultant’s or subconsultant’s responsibility to include these two paragraphs in every subcontract.

AUDIT
Consultants proposing to do work for the NDDOT must have an approved audited rate that is within 12 months of the close of the consultant’s fiscal year. Consultants that do not meet this requirement will not qualify to propose or contract for NDDOT projects until the requirement is met. Consultants that have submitted all the necessary information to the NDDOT and are waiting for the completion of the audit will be qualified to submit proposals for work. Information submitted by a consultant that is incomplete will not qualify. Out of state consultants can submit a current accepted Federal Audit Regulation (FAR) audit rate from a cognizant agency. Under certain conditions NDDOT may offer a Safe Harbor Rate of 110% to consultants that do not have a compliant rate.

PROMPT PAYMENT
Consultants will be required to make prompt payment to subconsultants as required by 49 CFR 26.29. The consultant must make payment to all subconsultants within thirty (30) calendar days from receipt of payment from the State. Such payment must be certified by the Consultant by submittal of the subsequent Consultant Contract Billing Form to the State. The State may withhold subsequent payment(s) to the Consultant if any subconsultants have not been paid for work satisfactorily completed.

RIGHT OF REJECTION
The North Dakota Department of Transportation reserves the right to reject any or all proposals.

DISCLOSURE OF PROPOSAL
At the conclusion of the selection process, the contents of the shortlisted proposals will be subject to North Dakota's Open Records Law and may be open to inspection by interested parties. Any information included in the proposal that the proposing party believes to be a trade secret or proprietary information must be clearly identified in the proposal.  Any identified information recognized as such and protected by law may be exempt from disclosure.  

RISK MANAGEMENT FOR PROFESSIONAL SERVICES
The Risk Management Appendix/Addendum will be incorporated into the agreement between NDDOT and the consultant. 

Consultants must provide a proper Certificate of Insurance within 15 days of notification of selection. 

CONSULTANT EMAIL CONTACTS
[bookmark: _Hlk111123650]If necessary, please update contact information for receiving emails and phone calls.






